Topic:	18.03SC Differential Equations (OCW Scholar)
Date:	Wednesday, March 30, 2011
Who:	Haynes, Jerry, Heidi, Dan, Cheryl, Eliz

Development timeline:

- Planning:  April –  May

- Content development: June – August

- Website build: September – December

- Publication: January, 2012

Course Organization and Terminology

Will follow organization of 18.03 as it is currently taught on campus

- Four Units / 36 Sessions + 4 Exams

- Sessions include assets (next page), including recitation content

Team

- Publication: Eliz, Cheryl, Dan

- Content:  Haynes, Jerry, Heidi, (students and TAs)

- Production: Kate, Joe, Sapient Authoring Team

General Considerations

- We can eliminate the need for a textbook by expanding and improving the notes

- We can align Mattuck videos from 2003 by using cue points (select start/end points)

- There are few (if any) new Intellectual Property issues (using already published content)

- We do not yet know if new technology/functionality is required.

General Considerations

- Content Team

  - Review asset plan, schedule, team requirements [Due April 15th ]

  - Develop Course Outline (Units & Sessions, not details in sessions)  [Due April 15th ]

  - Recruit additional students & staff: students, recitation talent [Due May 29th ]

  - Review/Revise/Approve Project Charter/Scope Requirements [Due May 29th ]

- Publication Team

  - Draft Project Charter/Scope Requirements based upon content team input from their meeting about asset development & team requirements [Due: May 22nd]

  - Hold kick-off meeting with Production Team using Charter/Scope Requirements draft  [Due April 15th ]

  - Review/Revise/Approve Project Charter/Scope Requirements [Due May 29th ]

| Available Assets | Comments | Who |
| --- | --- | --- |
| - Notes & Exercises (Mattuck) | - Find original LaTeX files of Notes (if they exist) - Prepare figures (from hand drawn) in Notes - LaTeX the Solutions, including figures | Jerry Student hire? Tea? |
| - Supplementary Notes (Miller) | - Yes, these will be used | Haynes |
| - Lecture Notes (Miller) | - Expanded content - LaTeX, including figures | Haynes/Jerry/Heidi |
| - Video Lectures (Mattuck) | - Review and select - 60% still aligns with new organization | Haynes/Jerry/Heidi |
| - Video Lecture Transcripts & Subtitles | - Use transcripts to aid the lecture selection | Haynes/Jerry/Heidi |
| - Recitation problems with solutions | - 26 Recitation sessions - Will be incorporated into Session pages - Each recitation includes several problems - Select from existing pool of recitations | Jerry |
| - Assignments with solutions | - Choose more/different problems from existing pool | Jerry / (John Lewis?) |
| - Exams with solutions | - Choose from existing pool | Jerry |
| - Mathlets | - Mathlets are used in lecture and in assignments - Record Mathlet Video introduction - Create videos for Mathlets to demonstrate use – voice-over computer screen capture | Haynes |
| - Slides (In-class flash-card voting mini-quizzes) | - Improve/expand these - Two per Session - Offer wrong-answer explanation | Haynes/Jerry/Heidi |
| - Muddy Card Feedback (detailed explanations of questions students asked after class about the lecture) | - Determine best way to incorporate these | Haynes |
| New Assets | Comments | Who |
| - Recitation videos | - One recitation video per session (with rare exceptions) - Recitation problems from existing pool - Record video intro to recitation video | Jerry 2 recitation instructors (new hires) |
| - Course Intro video | - Record course overview | Haynes |